## Slide 1: Community Update
Fall 2019

## Slide 2: CONTENTS
1 | Project background
2 | Progress to date
3 | What’s next
4 | What we have heard
5 | Questions

## Slide 3: Project Background

## Slide 4
% of ground water
2035
2025
Current
MAXIMUM GROUNDWATER USE
70%
30%
20%
this requirement pertains to the Area 3 of the Harris Galveston Subsidence District and Area A of the Fort Bend Subsidence District

## Slide 5: NORTHEAST WATER PURIFICATION PLANT
Intake Pump Station
Treatment Facilities
* new facilities shown are renderings of the completed project
Existing Facilities
New Facilities*
Raw Water Pipelines*

## Slide 6: Progress to Date

## Slide 7: Estimated Pipe Construction Timeline
Apr 2019 – Nov 2019
Pipe Work Complete
May 2019 – Jan 2020
Mar 2019 – Jan 2020
Pipe Work Complete
Pipe Work Complete
Lake Houston

## Slide 8: Pipe Installation in the West Corridor

## Slide 9: Pipe Installation in the East Corridor

## Slide 10: Pipeline in Tunnel under Lake Houston Parkway

## Slide 11: Work on Intake Pump Station

## Slide 12: Lake Houston Intake Pump Station

## Slide 13: Driving of Pump Can Steel Casings

## Slide 14: Plant Site Construction

## Slide 15: What’s Next

## Slide 16: Raw Water Pipeline Installation

## Slide 17: Intake Pump Station
Notes: 1

## Slide 18: Construction at Plant

## Slide 19: Next Steps
WHAT? | WHEN?
Pipeline Installed West to East | March 2018 - January 2020
Intake Pump Station at Lake Houston | February 2019 – 2022
Ductbank Installation and Road Restoration | February 2020 – March 2021
Plant Construction Site | Ongoing – 2025
Beautification (trees, intake pump station) | March 2021 – 2022

## Slide 20: What you can expect during construction
Traffic on W. Lake Houston Parkway : delays Monday – Saturday, 9AM – 4PM
Noise from Pile Driving : hammering sounds as piles are driven into the lakebed
Noise from Plant Construction : heavy equipment, traffic, workers, etc.
Heavy Equipment : noise, vibration & dust from heavy equipment
Construction hours : Monday - Saturday, 7AM – 7PM
Holiday Schedule : Thanksgiving Day + Friday After, Christmas, New Years Day

## Slide 21: What we have Heard

## Slide 22: Our Good Neighbor Policy
In response to your calls, we have adopted a Good Neighbor Policy which gets reviewed at our weekly meetings. That policy includes:
No work before 7AM or after 7PM
Be mindful of how closely you are working to people’s homes
Reduce backing up equipment as much as possible
No foul language
Our goal is be good neighbors.

## Slide 23: Just in case…..
If you are concerned about the proximity of the construction to your home please take photos before and after construction so you can show any damage that you may think was caused by the contractors working in your area.
If you choose to file a claim for damages we will need to get a form W9 from you if a payment is forthcoming.

## Slide 24: Contact us
GreaterHoustonWater.com
281-520-3777
newppexpansion@gmail.com
Please contact us at this email and phone number for faster response
Public meetings will be held each quarter.
If you would like a tour of the site please contact us.